## Slide 1: Chapter 40B Overview of Comprehensive Permit Application
Town of Upton
By:
Blatman, Bobrowski, Haverty & Silverstein, LLC
Christopher J. Alphen, Esq.
Mass Housing Partnership

## Slide 2: Overview
G.L. c. 40B, §§ 20-23 – known as Chapter 40B or the Comprehensive Permit Law – is a state law that was enacted in 1969 to facilitate construction of low- or moderate-income housing. It establishes a consolidated local review and approval process (known as a “comprehensive permit”) that empowers the zoning board of appeals (ZBA) in each city and town to hold hearings and make binding decisions that encompass all local ordinances or bylaws and regulations.

## Slide 3: Stages of Chapter 40B Project
Stage One - Project Eligibility (Site Approval) (Subsidizing Agency)
Developers cannot apply for a comprehensive permit unless they have received a written Project Eligibility determination from one of the four subsidizing agencies. The community also has a role during the Project Eligibility review process, but ultimately the subsidizing agency that receives the developer’s application is responsible for making the determination.

## Slide 4: Stages of Chapter 40B Project
Stage Two - Comprehensive Permit Process
Under Chapter 40B, the ZBA has authority to grant all of the approvals that would otherwise trigger separate applications under local bylaws or ordinances. The ZBA also has authority to grant waivers of local requirements if requested by the developer and necessary to construct the proposed project. The ZBA’s mechanism for taking these actions is a single comprehensive (all-encompassing) permit, the purpose of which is to expedite the approval process and facilitate construction of low- or moderate-income housing.

## Slide 5: Stages of Chapter 40B Project
Stage Two - Comprehensive Permit Process
Under The ZBA’s jurisdiction includes zoning, subdivision regulations, and other types of local bylaws or ordinances and regulations, e.g., a local historic district bylaw, earth removal, storm water management, or local wetlands regulations. However, the ZBA does not have the authority to waive state requirements. Therefore, the Conservation Commission retains jurisdiction when a project requires permits under the Massachusetts Wetlands Protection Act, G.L. c. 131, § 40. Similarly, the Board of Health still acts as the permitting authority under Title V of the State Environmental Code, 310 CMR 15.00.

## Slide 6: Stages of Chapter 40B Project
Stage Three
Housing Appeals Committee (if required)
Chapter 40B gives the Housing Appeals Committee (HAC) authority to adjudicate appeals arising from the ZBA’s denial or conditional approval of comprehensive permits. Appeals by the Applicant are made with the Housing Appeals Committee (HAC). Appeals for other aggrieved parties are made with Superior Court or the Land Court

## Slide 7: Stages of Chapter 40B Project
Stage Three
Housing Appeals Committee (if required)
LEGAL STANDARD: When the Board has denied a comprehensive permit, the ultimate question before the Committee is whether the decision of the Board is consistent with local needs. A denial will only be upheld if HAC finds that there was a valid local concern (protect health, safety, open space, and site and building design concerns) that could not be addressed with reasonable conditions.

## Slide 8: Stages of Chapter 40B Project
Stage Three
Housing Appeals Committee (if required)
LEGAL STANDARD CONDITIONS: Among several ways that the conditions may be challenged, the most common is for the appellant to prove, that conditions and requirements in the aggregate make the construction or operation of such housing uneconomic. See 760 CMR 56.07(1)(c)(1), 56.07(2)(a)(3); Board of Appeals of Woburn v. Housing Appeals Comm., 451 Mass. 581, 594 (2008); Haskins Way, LLC v. Middleborough, No. 2009-08, slip op. at 13 (Mass. Housing Appeals Comm. Mar. 28,

## Slide 9: Stages of Chapter 40B Project
Stage Four - Final Approval (Subsidizing Agency)
The Final Approval process is the Subsidizing Agency’s responsibility, and it occurs after the ZBA has issued a comprehensive permit.
The Final Approval process includes review and approval of the affordable housing restriction that will govern the project. The affordable housing restriction is enforceable under G.L. c. 184, §§ 31-32 and its purpose is to keep units affordable over time.

## Slide 10: Stages of Chapter 40B Project
Stage Five - Construction and Occupancy (Subsidizing Agency)
Many communities have different pre-construction procedures for large or complicated projects, and it is common to require developers to attend a pre-construction conference with the building inspector, representatives of the police, fire, water, and sewer departments, and other municipal departments that have construction inspection and sign-off requirements.
During the construction period, the developer will begin to market the affordable units under an affirmative fair housing marketing and resident selection plan (AFHMP) approved by the Subsidizing Agency.

## Slide 11: Stages of Chapter 40B Project
Stage Six - Post-Occupancy Oversight (Subsidizing Agency)
When the project is finished and occupied, the Subsidizing Agency will assume responsibility for monitoring compliance with the affordable housing restriction and Regulatory Agreement. The monitoring process differs by housing type.

## Slide 12: Comprehensive Permit Hearing Process
Safe Harbors
For purposes of Chapter 40B, “safe harbor” refers to conditions under which a ZBA’s decision to deny a comprehensive permit will qualify as consistent with local needs and not be overturned by the HAC, provided the conditions were met prior to the date that the comprehensive permit was filed with the ZBA.
Pursuant to 760 CMR 56.03(8)(a), a board seeking to rely on a safe harbor must notify the developer and DHCD of such safe harbor claim within 15 days of the opening of the board’s hearing on a comprehensive permit application.

## Slide 13: Comprehensive Permit Hearing Process
Application Requirements / Contents
Applicant Status: Public Agency, Non-Profit, or Limited Dividend Organization
Evidence of Site Control
Project Eligibility Letter from Subsidizing Agency
Preliminary Plans not Final Plans
Existing site conditions and locus map
Preliminary, scaled, architectural drawings
A tabulation of proposed buildings by type, size and ground coverage
A preliminary subdivision plan (if applicable)
A preliminary utilities plan
A list of requested waivers

## Slide 14: Comprehensive Permit Hearing Process
Chapter 40B Performance Requirement Deadlines
Distribute Application - 7 Days
Notice of Public Hearing – 14 Days
Open Public Hearing - Within 30 days
Safe Harbor Notification - 15 days
Applicant appeal safe harbor - 15 days
DHCD Answer - 30 days
Close Hearing - 180 days
Decision - 40 days
Appeal - 20 days

## Slide 15: Comprehensive Permit Hearing Process
Schedule a Site Visit
Conduct a site/neighborhood visit early in the review process
Site and neighborhood existing conditions
The proposed site plan and building design
The location of abutters who will be most affected by the proposed development

## Slide 16: Comprehensive Permit Hearing Process
Retaining Peer Review Consultants
Employment of outside consultants
Civil Engineering, Traffic, Architecture, Financial
Review of studies prepared on behalf of the Applicant, not preparation of independent studies
All written results and reports are made part of the record

## Slide 17: Comprehensive Permit Hearing Process
Securing sufficient project information to make an informed decision
Focus on the “real” project issues/impacts early in the review process
Peer review should be commenced as soon as possible
If needed request additional information from the Applicant
Don’t hesitate to ask for graphics that help clarify height, massing, setbacks and overall relationship to neighbors

## Slide 18: Comprehensive Permit Hearing Process
Negotiation and Work Sessions
Negotiating with developers is possible
Work sessions with developers can often be productive after initial more formal public hearings
Neighbors can be invited to these sessions
All discussions during the session are advisory in nature
No decisions can be made
Comply with Open Meeting Law

## Slide 19: Comprehensive Permit Hearing Process
Balance Regional Housing Needs with Local Concerns
Health
Safety
Environmental
Design
Open Space
Planning
Other Local Concerns

## Slide 20: Comprehensive Permit Hearing Process
Holding Deliberation Sessions
The Public Hearing is closed
Deliberate in a logical and orderly fashion
Discuss potential conditions
Review the requested waivers

## Slide 21: Comprehensive Permit Hearing Process
Drafting and issuing the Comprehensive Permit decision
The ZBA has three decision alternatives
Denial
Approval as submitted
Approval with conditions

## Slide 22: Comprehensive Permit Hearing Process
Approval with Conditions
The conditions should not make the Project Uneconomic
Conditions and/or requirements must be consistent with Local Needs
The Board shall not reduce the number of units for reasons other than evidence of Local Concerns within the Board’s purview