## Slide 1: DPW Feasibility Committee
Capital Budget Committee Presentation
February 11, 2021
Rick McGuire

## Slide 2: Contents
Committee Background
Committee Approach and Methodology
Architectural Recommendation
Implementation Plan
Next Steps and Committee Recommendations
Benchmark Comparisons

## Slide 3: Committee Members
Andy Leonard
David O'Brien
Dan Lazarz
Rick McGuire – Chairman
Jonathan Moen
Peter Castanino*
Bill Montonegro*
*Former Members

## Slide 4: Committee Approach and Methodology
Reviewed previous study
  Reviewed and analyzed Weston & Sampson engineering report and recommendations
  Meetings with consulting engineer (Jeff Alberti - Weston and Sampson)
Evaluated needs and critical components for new DPW Facility
  Toured existing facility
  Interviewed key officials including: Dennis Westgate (DPW Director), Kelly McElreath (Assistant to Town Manager) and John Johnson (Highway Supervisor)
  Mike Marchand (DPW committee member) participated in a number of planning meetings
  Facilitated workshop to discuss initial concept, review building program and space plan, verify programs and regulatory requirements
Establish priorities for a DPW facility
  Conducted a Value Engineering Workshop to determine priorities and top level requirements
  Tasked consultant to revise design and incorporate project phasing
Recommended plan to fulfill the Town’s needs

## Slide 5: DPW Committee Architectural Recommendation*
Committee recommends a two (2) phased approach to meet town financial needs
    Architecture #3 - Linear building layout with expansion capability
    Two (2) phase approach avoids $600K to $1 M in overall cost
    Phase 1 Implementation Approach
      Addresses top priority goals – employee safety, regulatory compliance, and department effectiveness
      Delivers a 20,000 SF building with 8,500 SF of building and equipment storage – an increase of 6% over existing storage space
      Contains administrative and employee support, workshops, vehicle maintenance, wash bays, and vehicle storage in one building
    Upon Phase 2 completion, total vehicle/equipment storage area of 15,800 SF increases vehicle storage space by 98% over existing
    Reuse existing building of 9,000 SF and 19,700 SF of new construction for a total building area of 28,700 SF at Phase 2 completion
*Central fueling facility project slated for consideration at a later date

## Slide 6
Architecture #3 DPW Facility

## Slide 7: Current Facility (Aerial View)
Office
Employee Facilities Shops
Vehicle Maintenance Wash Bay
Vehicle Storage

## Slide 8
Current Facility DPW Facility

## Slide 9
Phase 1A
DPW Facility

## Slide 10
Phase 1B
DPW Facility

## Slide 11
Phase 2 DPW Facility

## Slide 12
Town of Upton DPW Facility

## Slide 13: Next Steps and Recommendations
Committee recommends proceeding with Phase 1 Implementation
  Due to pandemic, more competitive bidding climate resulting in savings
  Long term borrowing costs are at an all time low
Committee advocates for adding Phase 1 to the Capital Budget cycle (10 yr. horizon)
Committee recommends independent cost estimates
  Conceptual cost estimate and a schematic design cost estimate
  Will deliver more accurate costs
  Firmly believe that lower overall project costs can be achieved

## Slide 14
Benchmark Comparison DPW Facility

## Slide 15
HISTORIC COST DATA FOR DPW FACILITIES
Town of Upton DPW Facility
Upton 2018 @ $297/SF
Upton 2021 @ $392/SF
Cost / SF based on actual DPW Facility Bid Prices
(NEW CONSTRUCTION)
Upton cost/SF is lower than other DPW projects due to the reuse and renovation of the existing 9,000 SF building

## Slide 16
HISTORIC COST DATA FOR DPW FACILITIES
Town of Upton DPW Facility
Upton 2018 @ $297/SF
Upton 2021 @ $392/SF
Potential Impacts from the Pandemic Driven Recession